JAG Integrated Business Platform

Master Platform Checklist — Inception to Present

Report Date: 7 June 2026   |   Session 4 Close   |   Prepared by: Robert Johnson-Attin

Platform Overview

The JAG Integrated Business Platform is the unified technology backbone for all Johnson Attin Group entities. It consolidates finance, inventory, CRM, properties, entertainment, family banking, and construction management under a single multi-tenant API with row-level security, Keycloak SSO, and Cloudflare-protected HTTPS.

| Item | Status | Notes |
| --- | --- | --- |
| Platform | N/A | JAG Integrated Business Platform |
| Production VM | COMPLETE | Oracle Cloud ARM A1.Flex — 4 OCPU / 24 GB — ubuntu@150.136.151.64 |
| API | COMPLETE | https://api.jagcorporate.com |
| Auth | COMPLETE | https://auth.jagcorporate.com (Keycloak 26.2) |
| Architecture version | COMPLETE | JAG_Master_Architecture_v1.9.docx — LOCKED |
| Engineering standards | COMPLETE | JAG_Engineering_Standards_v1.1.docx — STD-01 through STD-13 |
| RLS test suite | COMPLETE | 49 / 49 passing at Phase 4 close |

Phase 1 — Core Foundation & Infrastructure

Status: COMPLETE. Delivered: Core database schema, multi-tenant RLS, Keycloak SSO scaffold, API skeleton.

| Item | Status | Notes |
| --- | --- | --- |
| PostgreSQL multi-tenant schema (jag_core) | COMPLETE | tenants, users, user_tenant_roles |
| Row-level security (RLS) framework | COMPLETE | withOwnerRLS pattern; set_config() for session vars |
| node-pg-migrate pipeline | COMPLETE | All 5 databases: core, commercial, entertainment, family, properties |
| Keycloak 26.x SSO scaffold | COMPLETE | jag realm, jag-api client, custom claims |
| JAG API skeleton (Node / TypeScript) | COMPLETE | Express, strict TypeScript, Zod validation |
| STD-01 Module isolation confirmed | COMPLETE | Each DB maps to one domain only |
| STD-02 RLS-first confirmed | COMPLETE | No table without RLS policy |
| SET LOCAL bug identified & fixed | COMPLETE | Use set_config() not SET LOCAL with params — STD-15 locked |
| jag-event-dispatcher outbox pattern | COMPLETE | Async event fan-out via outbox table |

Phase 2 — Commercial Modules

Status: COMPLETE. Delivered: IMS (inventory), JABCO (construction), JAG Properties, JAG Entertainment, CRM.

| Item | Status | Notes |
| --- | --- | --- |
| JAG IMS — inventory management routes | COMPLETE | jag_commercial DB |
| JABCO — construction project management routes | COMPLETE | jag_commercial DB |
| JAG Properties — property portfolio routes | COMPLETE | jag_properties DB |
| JAG Entertainment — event & venue routes | COMPLETE | jag_entertainment DB |
| CRM — contact & relationship management routes | COMPLETE | jag_commercial DB |
| RLS tests — IMS (6), JABCO (8), Properties (5), Entertainment (6), CRM (4) | COMPLETE | All passing |
| STD-05 API versioning — all routes under /api/v1/ | COMPLETE |  |
| STD-06 Error envelope { success, data, error, code } | COMPLETE | Consistent on all endpoints |
| STD-10 Zod input validation on all POST/PATCH | COMPLETE |  |

Phase 3 — Family & Lifestyle

Status: COMPLETE. Delivered: JAG Family banking module, JAG Lifestyle programme.

| Item | Status | Notes |
| --- | --- | --- |
| JAG Family — family banking & accounts routes | COMPLETE | jag_family DB |
| JAG Lifestyle — lifestyle programme routes | COMPLETE | jag_family DB |
| RLS tests — Family + Lifestyle (3), Brian portal isolation (2) | COMPLETE | All passing |
| Brian portal isolation verified | COMPLETE | Brian cannot read Robert's data and vice versa |

Phase 4 — Finance Module

Status: COMPLETE. Close date: 5 June 2026. 49/49 RLS tests passing. 9 finance route groups live.

| Item | Status | Notes |
| --- | --- | --- |
| FX Rates routes (GET, POST, history) | COMPLETE | /api/v1/finance/fx-rates |
| Investments routes (CRUD) | COMPLETE | /api/v1/finance/investments |
| Loans routes (CRUD) | COMPLETE | /api/v1/finance/loans |
| Bank statements upload (multer, 20MB, PDF/CSV/TXT) | COMPLETE | /api/v1/finance/bank-statements |
| AI extraction engine — Ollama Mistral 7B | COMPLETE | Self-hosted; bank data never leaves infrastructure |
| Confidence tiers: ≥0.85 auto-import, <0.85 pending review | COMPLETE |  |
| OPSEC: maskRef() — account last-4 only, never full number | COMPLETE |  |
| Pending review queue routes | COMPLETE | /api/v1/finance/pending-review |
| Batch processor (bank-statement-batch.ts) | COMPLETE |  |
| RLS tests — Finance (12 tests) | COMPLETE | Accounts, transactions, net-worth, fx-rates, investments, loans |
| Bug fix: PROP UUID invalid hex character | COMPLETE | p0→d0 prefix in rls-isolation.test.ts |
| Bug fix: fin_fx_rates test date conflict | COMPLETE | Fixed to historical date 2000-01-01 |
| STD-11 Idempotent financial ops — idempotency_key on all inserts | COMPLETE |  |
| STD-07 No secrets in code | COMPLETE | All env vars; Ollama model configurable |

Deferred from Phase 4: MinIO swap for bank statement storage, Ollama batch scheduler, WiPay webhook secret, Keycloak user provisioning, production WebAuthn rpId.

Phase 5 — Pre-Production Hardening

Status: COMPLETE. Delivered: Full API feature-complete, all migrations applied, deploy scripts ready.

| Item | Status | Notes |
| --- | --- | --- |
| All 5 database schemas migrated (000–005) | COMPLETE | core, commercial, entertainment, family, properties |
| Migration 005_add_last_login_at — last_login_at & updated_at columns | COMPLETE | Required by auth.ts sync-user endpoint |
| MinIO integration wired (multer → MinIO for production) | COMPLETE | MINIO_ENDPOINT, MINIO_BUCKET_STATEMENTS in env |
| jag-event-dispatcher Dockerfile + compose service | COMPLETE | Outbox polling every 5 s |
| Caddy reverse proxy replacing nginx | COMPLETE | DNS-01 wildcard TLS for *.jagcorporate.com |
| deploy.sh script — compile → migrate → build → up | COMPLETE |  |
| bootstrap-vm.sh — VM provisioning automation | COMPLETE | Docker, ufw, directories |
| keycloak-mappers-setup.sh — JWT claim mappers | COMPLETE | jag_user_id + jag_tenant_id |
| keycloak-webauthn-setup.sh — biometric flow | COMPLETE | jag-browser flow, WebAuthn conditional subflow |
| Phase 5 declared COMPLETE | COMPLETE | git: bd58e35 — JAG Platform Phase 5 complete |

Phase 6 — Oracle Cloud Production Deployment

Step 1–6: Infrastructure Provisioning

| Item | Status | Notes |
| --- | --- | --- |
| Step 1 — Oracle Cloud VM created (jag-primary) | COMPLETE | VM.Standard.A1.Flex 4 OCPU / 24 GB — ubuntu@150.136.151.64 |
| Step 2a — Oracle billing alert ($1 budget, robertjohnsonattin@gmail.com) | COMPLETE | jag-spend-alert |
| Step 2b — A1 OCPU/memory usage limit confirmed | COMPLETE | 4/4 OCPU, 24/24 GB — at free tier cap |
| Step 3 — Oracle VCN security list — ports 80, 443, 22 open | COMPLETE | Added in Session 3 after 522 error |
| Step 4 — Cloudflare DNS A records (@ www api auth → VM IP) | COMPLETE | Orange cloud (proxied) on all records |
| Step 5 — Cloudflare API token (Zone:DNS:Edit) | COMPLETE | CLOUDFLARE_API_TOKEN in .env |
| Step 6 — Oracle Cloud boot-volume automated backups | PENDING | Oracle Console → Compute → Boot Volumes → Bronze policy |

Step 7–10: Bootstrap & First Deploy

| Item | Status | Notes |
| --- | --- | --- |
| Step 7 — SSH into VM (jag_oracle2 key) | COMPLETE | Note: original jag_oracle key does not work — use jag_oracle2 |
| Step 7 — bootstrap-vm.sh run on VM | COMPLETE | Docker, ufw, /opt/jag directories created |
| Step 8 — Project files copied to /opt/jag | COMPLETE | rsync from Windows workstation |
| Step 9 — /opt/jag/jag-infra/.env populated | COMPLETE | All CHANGE_ME values set; CLOUDFLARE_API_TOKEN set |
| Step 9 — KEYCLOAK_ISSUER_URL set to HTTPS | COMPLETE | https://auth.jagcorporate.com (fixed in Session 3) |
| Step 9 — ALERT_USER_ID set | COMPLETE | 95ca3f77-60ba-4a0f-af70-2832b247b525 (Robert's users.id) |
| Step 9 — WIPAY_DEFAULT_OWNER_ID set | COMPLETE | 95ca3f77-60ba-4a0f-af70-2832b247b525 |
| Step 9 — WIPAY_WEBHOOK_SECRET set | PENDING | Retrieve from WiPay dashboard → set in .env → restart API |
| Step 10 — deploy.sh run (compile → migrate → build → up) | COMPLETE |  |

Step 11: Keycloak Setup

| Item | Status | Notes |
| --- | --- | --- |
| jag realm created | COMPLETE | Only master realm existed after fresh KC container |
| jag-api client created (confidential, direct grant) | COMPLETE |  |
| KC_PROXY: edge → KC_PROXY_HEADERS: xforwarded | COMPLETE | KC26 breaking change; required for HTTPS issuer from Caddy |
| keycloak-mappers-setup.sh — jag_user_id mapper | COMPLETE | Maps Keycloak user UUID → JWT claim |
| keycloak-mappers-setup.sh — jag_tenant_id mapper | COMPLETE | Maps user attribute → JWT claim |
| jag_tenant_id declared in KC26 User Profile schema | COMPLETE | KC26 silently drops undeclared attributes |
| kc_put function bug fixed in keycloak-mappers-setup.sh | COMPLETE | Function was called but never defined |
| keycloak-webauthn-setup.sh — jag-browser flow created | COMPLETE |  |
| WebAuthn flow ordering bug fixed (Session 4) | COMPLETE | JAG WebAuthn subflow moved inside jag-browser forms, after Username Password Form |
| Space encoding bug fixed in keycloak-webauthn-setup.sh | COMPLETE | JAG%20WebAuthn used in curl URLs |
| jag-browser bound as realm browser flow | COMPLETE |  |
| WebAuthn Register enabled as default required action | COMPLETE | Users prompted on first browser login |
| KC_WEBAUTHN_RP_ID=jagcorporate.com set | COMPLETE | Must be set before any device registration |

Step 12: User Provisioning

| Item | Status | Notes |
| --- | --- | --- |
| Robert Johnson-Attin — Keycloak user created | COMPLETE | username: robert.johnson-attin ¦ robertjohnsonattin@gmail.com |
| Brian Attin — Keycloak user created | COMPLETE | Real email set in Session 4 |
| Wife — Keycloak user created | COMPLETE | Real email set in Session 4 |
| All 3 users — temporary passwords cleared | COMPLETE | Temporary=OFF, real passwords set in Session 4 |
| All 3 users — sync-user endpoint called (jag_core.users rows) | COMPLETE | POST /api/v1/auth/sync-user |
| Robert users.id retrieved and set in .env | COMPLETE | ALERT_USER_ID + WIPAY_DEFAULT_OWNER_ID |
| jag_tenant_id attribute set on users | PENDING | Keycloak Admin → Users → Attributes; needs tenant UUIDs from jag_core.tenants |
| user_tenant_roles assigned in jag_core DB | PENDING | INSERT for Robert, Brian, Wife with appropriate roles |
| WebAuthn biometric device registered — Robert | PENDING | auth.jagcorporate.com/realms/jag/account → Account security → Signing in |
| WebAuthn biometric device registered — Brian | PENDING | On first browser login |
| WebAuthn biometric device registered — Wife | PENDING | On first browser login |

Step 13: Smoke Tests & Container Health

| Item | Status | Notes |
| --- | --- | --- |
| jag-caddy — Caddy HTTPS live | COMPLETE | TLS via Cloudflare DNS-01 wildcard cert |
| jag-keycloak — healthy | COMPLETE | Health on :9000 management port |
| jag-api — healthy | COMPLETE | https://api.jagcorporate.com/health/ready → {status:ready} |
| jag-minio — healthy | COMPLETE | S3 API :9000, console :9001 |
| jag-loki — healthy | COMPLETE | Permission fix: /data/loki chown 10001:10001 |
| jag-event-dispatcher — running | COMPLETE | Outbox polling every 5 s |
| jag-promtail — running | COMPLETE | Shipping Docker + PostgreSQL logs to Loki |
| jag-grafana — running | COMPLETE | Access via SSH tunnel :3001 |
| End-to-end HTTPS auth verified | COMPLETE | Token issuer = https://auth.jagcorporate.com/realms/jag; sync-user = {success:true} |
| Robert browser login verified | COMPLETE | auth.jagcorporate.com/realms/jag/account — logged in as Robert Johnson-Attin |
| Grafana dashboards — logs flowing | PENDING | Verify via SSH tunnel: ssh -L 3001:localhost:3001 ubuntu@150.136.151.64 |
| MinIO statements bucket exists | PENDING | Verify via SSH tunnel to :9001 |
| Full smoke test with real JWT → API endpoint | PENDING | Direct grant → Bearer token → authenticated API call |

Bugs Fixed — Production Deployment Sessions 1–4

| Item | Status | Notes |
| --- | --- | --- |
| jag-api: Cannot find module './db/index' | COMPLETE | Docker stale cache + dist/ permission (drwx------) + container not recreated. Fixed: --no-cache build, chmod -R a+rX dist/, force-recreate |
| jag_app password auth failed | COMPLETE | Stale password. Fixed: ALTER USER jag_app WITH PASSWORD via psql |
| jag-loki: mkdir /data/loki/rules permission denied | COMPLETE | Fixed: chown -R 10001:10001 /data/loki |
| keycloak-mappers-setup.sh: kc_put not defined | COMPLETE | Added kc_put() alongside kc_get/post/delete |
| keycloak-webauthn-setup.sh: URL space encoding | COMPLETE | JAG WebAuthn → JAG%20WebAuthn in curl calls |
| Caddy: header_up not a top-level directive | COMPLETE | Moved header_up inside reverse_proxy {} blocks |
| jag realm missing after fresh KC container | COMPLETE | Created realm, client, roles via Admin REST API |
| Missing columns: last_login_at, updated_at on users table | COMPLETE | Migration 005_add_last_login_at.sql created and run |
| Token direct grant failing — temporary passwords | COMPLETE | Reset all users with temporary=false |
| Token direct grant failing — webauthn-register defaultAction | COMPLETE | Cleared requiredActions from all 3 users via Admin API |
| Token issuer mismatch — HTTP vs HTTPS | COMPLETE | KC_PROXY: edge deprecated in KC26; fixed with KC_PROXY_HEADERS: xforwarded + KEYCLOAK_ISSUER_URL=https://... |
| Oracle Cloud 522 — Cloudflare can't reach origin | COMPLETE | VCN security list missing ports 80/443 — added ingress rules |
| jag-browser WebAuthn flow crashing on login | COMPLETE | JAG WebAuthn subflow was at top level before user identified. Moved inside jag-browser forms, after Username Password Form (Session 4) |
| DATABASE_URL_CORE empty after manual container recreation | COMPLETE | Run docker compose up from compose directory to pick up .env |

Immediate Next Steps

| Item | Status | Notes |
| --- | --- | --- |
| Oracle Cloud boot-volume backup policy — Bronze | PENDING | Oracle Console → Compute → Boot Volumes → Edit → Bronze policy |
| WiPay webhook secret | PENDING | Retrieve from WiPay dashboard → WIPAY_WEBHOOK_SECRET in /opt/jag/jag-infra/.env → docker compose restart api |
| Register Robert's biometric (WebAuthn) | PENDING | auth.jagcorporate.com/realms/jag/account → Account security → Signing in → Set up security key |
| Set jag_tenant_id attribute for all 3 users | PENDING | Keycloak Admin → realm jag → Users → [user] → Attributes |
| Assign user_tenant_roles in jag_core DB | PENDING | INSERT for Robert, Brian, Wife with appropriate role |
| Full smoke test — real JWT → API call | PENDING | Direct grant token → GET /api/v1/finance/... with Authorization: Bearer |
| Grafana log verification | PENDING | SSH tunnel: ssh -L 3001:localhost:3001 ubuntu@150.136.151.64 |
| Ollama on VM — llama3.2 pull | PENDING | Set DRY_RUN=false in .env.ollama-batch; ollama pull llama3.2 on VM |
| MinIO statements bucket verification | PENDING | SSH tunnel to :9001 → confirm bucket exists |

Future Phases

Phase 6 — Remaining Build Items

| Item | Status | Notes |
| --- | --- | --- |
| JAG HR / OrangeHRM integration | PENDING |  |
| NFC tap-to-pay integration | PENDING |  |
| Spanish language rollout | PENDING |  |
| OWASP ZAP security scan | PENDING |  |
| Twilio SMS / voice integration | PENDING |  |
| Ollama batch scheduler (Windows Task Scheduler / cron) | PENDING | Automate 2am nightly batch:statements run |

Phase 7 — New Entities & Frontend

| Item | Status | Notes |
| --- | --- | --- |
| React frontend dashboard (jagcorporate.com) | PENDING | Replaces static placeholder; Caddy already configured for reverse_proxy swap |
| JAG Plantations entity | PENDING |  |
| JAG Trading entity | PENDING |  |
| New entity onboarding workflow | PENDING |  |
| DragonBridge sub-architecture | PENDING | Open design — details TBD |
| Succession plan integration | PENDING | Open design |
| JAG Lifestyle programme — full rollout | PENDING | Open design |

Key Credentials & Access Reference

STORE SECURELY — do not share outside the JAG Holdings ownership group.

| Item | Status | Notes |
| --- | --- | --- |
| VM SSH | COMPLETE | ssh -i ~/.ssh/jag_oracle2 ubuntu@150.136.151.64 |
| API health check | COMPLETE | https://api.jagcorporate.com/health/ready |
| Keycloak Admin Console | COMPLETE | https://auth.jagcorporate.com/admin ¦ username: admin |
| JAG User Account Portal | COMPLETE | https://auth.jagcorporate.com/realms/jag/account |
| Grafana (SSH tunnel) | COMPLETE | ssh -L 3001:localhost:3001 ubuntu@150.136.151.64 → localhost:3001 |
| MinIO Console (SSH tunnel) | COMPLETE | ssh -L 9001:localhost:9001 ubuntu@150.136.151.64 → localhost:9001 |
| PostgreSQL (SSH tunnel) | COMPLETE | ssh -L 5432:localhost:5432 ubuntu@150.136.151.64 → pgAdmin localhost:5432 |
| Env file on VM | COMPLETE | /opt/jag/jag-infra/.env |
| Docker Compose dir on VM | COMPLETE | /opt/jag/jag-infra/ |
| Compose logs | COMPLETE | docker compose logs -f [service] (from /opt/jag/jag-infra) |