JAG Platform — Phase 6 Deploy

Master Status Report & Handover Checklist

Prepared: 7 June 2026   |   Session 4 Close   |   Author: Robert Johnson-Attin

# 1. Production Environment

Oracle Cloud ARM VM  •  ubuntu@150.136.151.64  •  VM.Standard.A1.Flex (4 OCPU / 24 GB RAM)

Domains: api.jagcorporate.com  |  auth.jagcorporate.com  |  jagcorporate.com

TLS: Caddy + Cloudflare DNS-01 wildcard cert  •  Cloudflare proxy (orange cloud) in front

| Item | Status | Notes |
| --- | --- | --- |
| Oracle Cloud VM provisioned (A1.Flex 4 OCPU / 24 GB) | COMPLETE | ubuntu@150.136.151.64 |
| Docker + Docker Compose installed | COMPLETE |  |
| PostgreSQL 17 native (not containerised) | COMPLETE | 5 databases: core, commercial, entertainment, family, properties |
| All schema migrations run (incl. 005_add_last_login_at) | COMPLETE | node-pg-migrate |
| Oracle Cloud VCN — ports 80 & 443 open | COMPLETE | Added ingress rules in Session 3 |
| OS firewall (ufw) — ports 80 & 443 open | COMPLETE |  |
| Oracle Cloud automated boot-volume backups | PENDING | Bronze policy — do in Oracle Console |

# 2. Container Stack

| Item | Status | Notes |
| --- | --- | --- |
| jag-caddy — Caddy reverse proxy + TLS | COMPLETE | Serving HTTPS, Cloudflare DNS-01 |
| jag-keycloak — Keycloak 26.2 | COMPLETE | KC_PROXY_HEADERS=xforwarded, healthy |
| jag-api — JAG API (Node / TypeScript) | COMPLETE | /health/ready → {status:ready} |
| jag-minio — MinIO object storage | COMPLETE | Healthy, S3 API on :9000 |
| jag-loki — Loki log aggregation | COMPLETE | /data/loki permissions fixed |
| jag-event-dispatcher — outbox dispatcher | COMPLETE | Running, polling every 5 s |
| jag-promtail — log collector | COMPLETE | Shipping Docker + PG logs to Loki |
| jag-grafana — dashboards | COMPLETE | Access via SSH tunnel :3001 |

# 3. Authentication & Keycloak

| Item | Status | Notes |
| --- | --- | --- |
| 'jag' realm created | COMPLETE |  |
| jag-api client created with client secret | COMPLETE | Confidential client, direct grant enabled |
| Custom claim mappers (jag_user_id, jag_tenant_id) | COMPLETE | keycloak-mappers-setup.sh |
| jag_tenant_id declared in User Profile schema | COMPLETE | KC26 requires explicit declaration |
| HTTPS issuer — KC_PROXY_HEADERS=xforwarded | COMPLETE | Replaces deprecated KC_PROXY=edge |
| KEYCLOAK_ISSUER_URL=https://auth.jagcorporate.com | COMPLETE | Set in /opt/jag/jag-infra/.env |
| End-to-end auth over HTTPS verified | COMPLETE | Token issuer matches, sync-user returns {success:true} |
| jag-browser WebAuthn flow — created & bound | COMPLETE | Fixed ordering bug in Session 4 |
| WebAuthn Register — enabled as default action | COMPLETE | Users prompted on first browser login |
| Robert Johnson-Attin — Keycloak user created | COMPLETE | robert.johnson-attin ¦ robertjohnsonattin@gmail.com |
| Brian Attin — Keycloak user created | COMPLETE | Real email set in Session 4 |
| Wife — Keycloak user created | COMPLETE | Real email set in Session 4 |
| All 3 users — temporary passwords cleared | COMPLETE | Real passwords set in Session 4 |
| jag_tenant_id attribute set per user | PENDING | Requires tenant UUIDs from jag_core.tenants |
| user_tenant_roles assigned in DB | PENDING | Robert, Brian, Wife synced but no roles yet |
| WebAuthn biometric device registered — Robert | PENDING | Account security → Signing in → Set up security key |
| WebAuthn biometric device registered — Brian | PENDING | On first login |
| WebAuthn biometric device registered — Wife | PENDING | On first login |

# 4. Integrations & Services

| Item | Status | Notes |
| --- | --- | --- |
| WiPay webhook secret configured | PENDING | Retrieve from WiPay dashboard → set WIPAY_WEBHOOK_SECRET in .env → restart API |
| Ollama on VM (llama3.2) | PENDING | Set DRY_RUN=false in .env.ollama-batch; run: ollama pull llama3.2 |
| Grafana dashboards — logs flowing | PENDING | Verify via SSH tunnel: ssh -L 3001:localhost:3001 ubuntu@150.136.151.64 |
| MinIO buckets provisioned | PENDING | Verify statements bucket exists via :9001 console (SSH tunnel) |

# 5. Issues Fixed — Session 4

| Item | Status | Notes |
| --- | --- | --- |
| jag-browser WebAuthn flow crashed on login | COMPLETE | JAG WebAuthn subflow was at top level before user identified — moved inside jag-browser forms, after Username Password Form |
| KEYCLOAK_ISSUER_URL was HTTP not HTTPS | COMPLETE | Root cause: KC_PROXY=edge deprecated in KC26; fixed with KC_PROXY_HEADERS=xforwarded |
| All 3 users had temporary passwords | COMPLETE | Reset via Keycloak Admin Console with Temporary=OFF |
| Brian and Wife had placeholder emails | COMPLETE | Updated to real emails via admin console |

# 6. Immediate Next Steps

| Item | Status | Notes |
| --- | --- | --- |
| Oracle Cloud boot-volume backup policy | PENDING | Oracle Console → Compute → Boot Volumes → Bronze policy |
| Register Robert's biometric device | PENDING | auth.jagcorporate.com/realms/jag/account → Account security → Signing in |
| Set jag_tenant_id user attribute for all 3 users | PENDING | Keycloak Admin → realm jag → Users → Attributes |
| Assign user_tenant_roles in jag_core DB | PENDING | INSERT into user_tenant_roles for Robert, Brian, Wife |
| WiPay webhook secret | PENDING | See Section 4 |
| Smoke test API with real JWT | PENDING | Get token via direct grant; call GET /api/v1/... with Authorization: Bearer |
| Grafana log verification | PENDING | SSH tunnel to :3001 |

# 7. Future Phases

| Item | Status | Notes |
| --- | --- | --- |
| Phase 6 build — JAG HR / OrangeHRM integration | PENDING |  |
| Phase 6 build — NFC tap-to-pay | PENDING |  |
| Phase 6 build — Spanish language rollout | PENDING |  |
| Phase 6 build — OWASP ZAP security scan | PENDING |  |
| Phase 6 build — Twilio SMS/voice | PENDING |  |
| Phase 7 — React frontend dashboard | PENDING | Will serve on jagcorporate.com |
| Phase 7 — JAG Plantations entity | PENDING |  |
| Phase 7 — JAG Trading entity | PENDING |  |
| Phase 7 — New entity onboarding workflow | PENDING |  |

# 8. Key Credentials & Endpoints

STORE SECURELY — do not share outside the JAG Holdings ownership group.

| Item | Status | Notes |
| --- | --- | --- |
| VM SSH | COMPLETE | ssh -i ~/.ssh/jag_oracle2 ubuntu@150.136.151.64 |
| Keycloak Admin Console | COMPLETE | https://auth.jagcorporate.com/admin ¦ admin / (see .env) |
| JAG User Account Portal | COMPLETE | https://auth.jagcorporate.com/realms/jag/account |
| API Health Check | COMPLETE | https://api.jagcorporate.com/health/ready |
| Grafana (SSH tunnel) | COMPLETE | ssh -L 3001:localhost:3001 ubuntu@150.136.151.64 then localhost:3001 |
| MinIO Console (SSH tunnel) | COMPLETE | ssh -L 9001:localhost:9001 ubuntu@150.136.151.64 then localhost:9001 |
| Env file on VM | COMPLETE | /opt/jag/jag-infra/.env |