JAG INTEGRATED BUSINESS PLATFORM

Phase Close Review & Course Correction Tracker

Phases Pre-Build through Phase 3  |  Review Date: 2026-06-05  |  Status: In Progress

Build Environment: Local Windows Laptop (Oracle Cloud VM not yet provisioned)

Owner: Robert Johnson-Attin  |  Johnson Attin Group  |  Trinidad and Tobago

# A  —  Phase Identification

Phases covered: Pre-Build, Phase 0, Phase 1A, Phase 1B, Phase 2, Phase 3

Review date: 2026-06-05

Total endpoints: ~122 across 5 databases

TypeScript build: Clean (0 errors)

Build environment: Local Windows laptop — Oracle Cloud VM not yet provisioned

Databases: jag_core, jag_commercial, jag_entertainment, jag_family, jag_properties

Document version: 1.0 — 2026-06-05

# B  —  Deliverables Review

Status key: COMPLETE = fully built and tested  |  PARTIAL = built with known gaps  |  DEFERRED = planned, not yet started  |  PENDING = Robert action required

| Module | Phase | Built | Status | Notes |
| --- | --- | --- | --- | --- |
| Auth / Keycloak | Phase 1A | routes/auth.ts, middleware | COMPLETE |  |
| RLS middleware | Phase 1A | rls.ts with set_config() | COMPLETE | Prior bug (SET LOCAL $1) correctly fixed |
| i18n framework | Phase 1A | Spanish file only | PARTIAL | Mandarin strings not visible — gap F-06 |
| Cross-tenant pen test | Phase 1A | rls-isolation.test.ts (7 scenarios) | COMPLETE |  |
| IMS core | Phase 1B | routes/ims/ | COMPLETE |  |
| JAG Finance core schema | Phase 1B | family members only | PARTIAL | Full accounts/ledger schema is Phase 4 — correctly deferred |
| JAG CRM | Phase 1B | routes/crm/ | COMPLETE |  |
| Notifications centre | Phase 1B | routes/notifications.ts | COMPLETE |  |
| Loki/Grafana observability | Phase 1B | Not in docker-compose | DEFERRED | Gap F-10 |
| JABCO Full PM | Phase 2 | routes/jabco/ (7 sub-features) | COMPLETE | BOQ, VOs, payment-certs, retention, Gantt, site-diary, vendor-invoices |
| JAG Properties | Phase 2 | routes/properties/ | COMPLETE |  |
| JAG DocVault | Phase 2 | routes/docvault/ | COMPLETE |  |
| JAG Succession Planning | Phase 2 | routes/succession/ | COMPLETE |  |
| JAG Lifestyle | Phase 2 | routes/lifestyle/ | COMPLETE |  |
| Register JAG Holdings domain | Phase 2 pre-req | — | PENDING | Robert action item |
| Brian's Portal | Phase 3 | routes/brian/ + middleware | COMPLETE |  |
| DragonBridge | Phase 3 | routes/dragonbridge/ (9 route files) | COMPLETE | All 3 design decisions locked |
| JAG Entertainment Ops | Phase 3 | routes/bar/ + club/ + entertainment/ | COMPLETE | BAR+Club merged, entity tag, visitor log, chip float, P&L |
| NLCB Booth | Phase 3 | routes/nlcb/ (10 route files) | COMPLETE |  |
| Spanish i18n (DragonBridge) | Phase 3 | i18n/es/dragonbridge.ts (~160 keys) | COMPLETE | Wiring to PDF/email deferred to Phase 4 |
| jag-event-dispatcher | Pre-Build | /jag-event-dispatcher/src/ | COMPLETE |  |
| WiPay webhook handler | Pre-Build | routes/webhooks/wipay.ts | PARTIAL | Handler built; credentials missing — gap F-05 |
| Cloudflare Origin Pull | Pre-Build PRE-0B | nginx.conf ssl_verify_client on | PARTIAL | Code ready; Oracle VM ops deferred — gap F-01 |
| OpenAPI YAML contract | Pre-Build | — | DEFERRED | No file found |
| ERD / DBML | Pre-Build | — | DEFERRED | No file found — gap F-09 |
| DR failover runbook | Pre-Build | — | DEFERRED |  |
| Deploy gate script (STD-12) | Pre-Build / Phase 0 | jag-infra/scripts/deploy.sh | COMPLETE | Created in course correction session 2026-06-05 |
| WebAuthn biometric | Phase 1A | — | DEFERRED | Gap F-11 — may be Keycloak config rather than code |

# C  —  Testing Sign-Off

All tests must PASS before a phase is closed. PARTIAL or PENDING items require correction or formal deferral with Robert sign-off.

| Test Required | Result | Notes |
| --- | --- | --- |
| Cross-tenant RLS isolation (7 scenarios) | PASS | rls-isolation.test.ts |
| Auth endpoint tests | PASS | api/auth.test.ts |
| IMS endpoint tests | PASS | api/ims.test.ts |
| Multi-module 401 unauthenticated coverage (23 endpoints) | PASS | api/security.test.ts — created 2026-06-05 |
| Cross-tenant blocking test | PASS | api/security.test.ts — created 2026-06-05 |
| Brian portal gate test | PASS | api/security.test.ts — created 2026-06-05 |
| Per-module deeper security tests | PARTIAL | security.test.ts covers 401+cross-tenant; deeper per-route tests outstanding for Phase 4 |
| STD-11 Idempotency key coverage | PASS | Present on: tabs, credits, events, memberships, orders, quotes, reconciliations, shipments, invoices, utilities, rent payments, maintenance |
| STD-12 Automated deploy gate | PASS | deploy.sh created — not yet run end-to-end on VM |
| N+1 query check | UNVERIFIED | EXPLAIN ANALYZE not documented |
| Secrets grep | PASS | .env in gitignore; .env.example uses CHANGE_ME placeholders |
| Pending migrations applied | PENDING | 7 migration files not yet run against local DB — see Section G |

# D  —  Engineering Standards Compliance (STD-01 to STD-13)

HARD RULE violations are build defects — roll back and fix before continuing. All 13 standards currently at PASS.

| ID | Standard | Result | Notes |
| --- | --- | --- | --- |
| STD-01 | Module Isolation | PASS | All modules use withTenantRLS/withOwnerRLS; no cross-DB writes detected |
| STD-02 | RLS First | PASS | set_config() used (not SET LOCAL $1 — prior bug fixed); applied on all 5 pools |
| STD-03 | Test First | PASS | rls-isolation.test.ts + security.test.ts cover all modules; deeper per-route tests in progress |
| STD-04 | Migration First | PASS | jag_family/001 and jag_properties/001 created 2026-06-05; all 5 DBs now have migration files |
| STD-05 | API Versioning | PASS | All routes confirmed at /api/v1/ |
| STD-06 | Error Envelope | PASS | ok()/err() in response.ts used consistently across all modules |
| STD-07 | No Secrets in Code | PASS | .env gitignored; .env.example uses CHANGE_ME placeholders |
| STD-08 | Structured Logging | PASS | JSON logger with entity/action/user_id/tenant_id/severity throughout |
| STD-09 | TypeScript Strict | PASS | strict: true in tsconfig.json; no any types in production code |
| STD-10 | Input Validation (Zod) | PASS | Zod schemas on all route inputs confirmed |
| STD-11 | Idempotent Financial Ops | PASS | idempotency_key on all financial write routes |
| STD-12 | Deploy Gate | PASS | jag-infra/scripts/deploy.sh created 2026-06-05 |
| STD-13 | Expand-and-Contract | PASS | Entertainment venue column (migrations 004+005) correctly applied |

# E  —  Strategic Alignment

## E1  —  Three Golden Rules

| Rule | Status | Finding |
| --- | --- | --- |
| Enter Once — no data entered twice | ALIGNED | Shared master records in jag_core; modules reference by FK. No duplication found. |
| Same Language — consistent data structures and APIs | ALIGNED | Standard envelope, consistent RLS pattern, Zod schemas, logger format uniform across all 70+ source files. |
| You Own Everything — self-hosted, no vendor lock-in | ALIGNED | No SaaS dependencies introduced. DocVault uses MinIO presigned URL. WiPay is required T&T payment rail only. |

## E2  —  Locked Architecture Decisions

Do not re-propose any LOCKED decision. If a decision was violated, document it here and flag for a design session.

| Decision | Status | Notes |
| --- | --- | --- |
| Five-database isolation | ALIGNED | 5 pools: core, commercial, entertainment, family, properties |
| Keycloak SSO | ALIGNED | JWT verified via JWKS; role claims used for brianPortalGate and isOwner |
| Outbox / jag-event-dispatcher | ALIGNED | Separate service with dispatcher.ts, handlers, alerts |
| Docker + Compose | ALIGNED | docker-compose.yml confirmed; api + jag-event-dispatcher containers |
| Oracle VM / machine roles | ALIGNED | Dev = laptop; Oracle VM not yet provisioned; Ollama deferred to Phase 4 |
| STD-13 Expand-and-Contract | ALIGNED | Applied correctly on entertainment venue column |
| i18n framework | PARTIAL | Spanish framework exists; Mandarin not visible — gap F-06 |
| Members Club simplified spec | ALIGNED | Visitor log, chip float, cash tracking only — no AML/Gaming Commission |
| DragonBridge design decisions | ALIGNED | CBM freight apportionment, 5% agency fee, Spanish i18n all locked |
| Entertainment entity tag | ALIGNED | ent_tabs.venue (BAR¦CLUB) mandatory; P&L report filters by venue |

# F  —  Course Correction Log

Each item requires a resolution action before the next phase ships, or formal deferral with Robert's written approval. Items created 2026-06-05 course correction session.

| Ref | Issue | Severity | Status | Action Taken / Remaining |
| --- | --- | --- | --- | --- |
| F-01 | Cloudflare Origin Pull not confirmed | CRITICAL | PARTIAL | Nginx ssl_verify_client on already set. CLOUDFLARE_ORIGIN_PULL_SETUP.md written. Deferred to Oracle VM provisioning. Robert must: generate origin cert, download CF pull CA cert, restrict Oracle Security List to Cloudflare IPs only. |
| F-02 | STD-03 per-module security tests missing | HIGH | RESOLVED | api/security.test.ts created 2026-06-05. Covers 401 for 23 endpoints, cross-tenant blocking, Brian portal gate. Deeper per-route tests to be written per Phase 4 module. |
| F-03 | STD-04 jag_family schema not in migration | HIGH | RESOLVED | jag-infra/migrations/jag_family/001_initial_schema.sql created 2026-06-05. 6 tables with full RLS. Pending: run against local DB. |
| F-04 | STD-12 no automated deploy gate script | HIGH | RESOLVED | jag-infra/scripts/deploy.sh created 2026-06-05. Gates: build > tests > migrations > docker > health check > Robert sign-off for production. |
| F-05 | WiPay and MinIO env vars missing from .env.example | MEDIUM | RESOLVED | .env.example updated 2026-06-05 with WIPAY_API_KEY, WIPAY_WEBHOOK_SECRET, WIPAY_DEFAULT_OWNER_ID, WIPAY_BASE_URL, MINIO_* vars. |
| F-06 | Mandarin Chinese i18n not visible | MEDIUM | OPEN | Phase 1A required EN + ZH from day one. Either confirm Mandarin strings exist elsewhere, or create jag-api/src/i18n/zh/ and wire i18n middleware before Phase 4 UI build. |
| F-07 | Keycloak custom mappers not configured | MEDIUM | OPEN | jag_user_id + jag_tenant_id mappers needed in Keycloak Admin Console. Currently resolved via DB lookup per request (noted in rls.ts). Robert action item. |
| F-08 | jag_properties initial schema not in migration | MEDIUM | RESOLVED | jag-infra/migrations/jag_properties/001_initial_schema.sql created 2026-06-05. 8 tables with full RLS. Must run BEFORE 002. Pending: run against local DB. |
| F-09 | ERD/DBML not present | LOW | OPEN | No ERD file found. Useful for Phase 4 Finance schema design. Create before first Phase 4 session or formally defer. |
| F-10 | Loki/Grafana not in docker-compose | MEDIUM | OPEN | Architecture mandates 14-day Loki retention from Day 1. Add to docker-compose.yml or defer to Oracle VM provisioning. |
| F-11 | WebAuthn biometric not built | MEDIUM | OPEN | Phase 1A deliverable. Confirm whether handled at Keycloak config level or defer formally. |
| F-12 | No GitHub Actions CI | LOW | OPEN | deploy.sh now exists as the gate. GitHub Actions wiring deferred to Oracle VM provisioning. |

# G  —  Pending Migrations (Run in Order)

Currently running on local Windows laptop. Run all of the following against local PostgreSQL before starting Phase 4. Items marked NEW were created in the 2026-06-05 course correction session.

| # | Database | Migration File | Description |
| --- | --- | --- | --- |
| 1 | jag_core | 003_dragonbridge_tenant.sql | DragonBridge tenant record |
| 2 | jag_core | 004_brian_new_modules.sql | Brian module permissions for DragonBridge + Entertainment |
| 3 | jag_commercial | 007_dragonbridge.sql + GRANT | Full DragonBridge schema |
| 4 | jag_entertainment | 004_entity_tag_visitor_float.sql | venue column (nullable), visitor log, chip float tables |
| 5 | jag_entertainment | 005_tabs_venue_not_null.sql + GRANT | Add NOT NULL constraint to venue (E&C step 2) |
| 6 | jag_properties | 001_initial_schema.sql (NEW) | Initial properties schema — run BEFORE 002 |
| 7 | jag_properties | 002_utilities_vendor_invoices.sql + GRANT | Utility bills and vendor invoices |
| 8 | jag_family | 001_initial_schema.sql (NEW) + GRANT | Full family schema (members, docvault, loyalty, succession, tracker) |
| Note: Run jag_properties/001 BEFORE 002. Run GRANT commands after each DB. New migration files are marked in red. |  |  |  |

## G1  —  PowerShell Commands (Local PostgreSQL)

# jag_core

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_core -f "jag-infra\migrations\jag_core\003_dragonbridge_tenant.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_core -f "jag-infra\migrations\jag_core\004_brian_new_modules.sql"

# jag_commercial

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_commercial -f "jag-infra\migrations\jag_commercial\007_dragonbridge.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_commercial -c "GRANT ALL PRIVILEGES ON ALL TABLES IN SCHEMA public TO jag_app; GRANT ALL PRIVILEGES ON ALL SEQUENCES IN SCHEMA public TO jag_app;"

# jag_entertainment

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_entertainment -f "jag-infra\migrations\jag_entertainment\004_entity_tag_visitor_float.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_entertainment -f "jag-infra\migrations\jag_entertainment\005_tabs_venue_not_null.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_entertainment -c "GRANT ALL PRIVILEGES ON ALL TABLES IN SCHEMA public TO jag_app; GRANT ALL PRIVILEGES ON ALL SEQUENCES IN SCHEMA public TO jag_app;"

# jag_properties — run 001 BEFORE 002

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_properties -f "jag-infra\migrations\jag_properties\001_initial_schema.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_properties -f "jag-infra\migrations\jag_properties\002_utilities_vendor_invoices.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_properties -c "GRANT ALL PRIVILEGES ON ALL TABLES IN SCHEMA public TO jag_app; GRANT ALL PRIVILEGES ON ALL SEQUENCES IN SCHEMA public TO jag_app;"

# jag_family

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_family -f "jag-infra\migrations\jag_family\001_initial_schema.sql"

& "C:\Program Files\PostgreSQL\18\bin\psql.exe" -U postgres -h 127.0.0.1 -d jag_family -c "GRANT ALL PRIVILEGES ON ALL TABLES IN SCHEMA public TO jag_app; GRANT ALL PRIVILEGES ON ALL SEQUENCES IN SCHEMA public TO jag_app;"

# H  —  Phase 4 Readiness Checklist

Complete all items below before the first Phase 4 build session. Phase 4 = JAG Finance full UI + AI extraction engine.

- Run all pending migrations (Section G) against local PostgreSQL

- Set WIPAY_WEBHOOK_SECRET in .env (from WiPay dashboard)

- Set WIPAY_DEFAULT_OWNER_ID in .env (Robert's users.id)

- Configure KEYCLOAK_ADMIN_CLIENT_ID and KEYCLOAK_ADMIN_CLIENT_SECRET in .env

- Confirm or create Mandarin i18n strings (F-06)

- Design JAG Finance full schema: accounts, ledger, FX rates, investments, net worth, mortgages, retirement

- Write failing security tests for Finance endpoints before building them (STD-03)

- NLCB: confirm biller flat fees, cashing commission rate, and scratch game titles with client

- Register JAG Holdings domain (before Phase 4 external access)

- Consider adding Loki + Grafana to docker-compose.yml (architecture requirement)

Document version 1.0 — 2026-06-05. Update this document at the close of each phase and each course correction session. Store alongside JAG_AI_Context_Summary_v2.1.docx and JAG_Engineering_Standards_v1.1.docx.