JAG INTEGRATED BUSINESS PLATFORM

PHASE-CLOSE & STRATEGIC ALIGNMENT REVIEW

| Document | JAG_Phase_Close_Review_v2.0.docx |
| --- | --- |
| Session | Pre-Phase 4 Open Items Cleanup (F-06 through F-12) |
| Date | 2026-06-05 |
| Owner | Robert Johnson-Attin ¦ Barataria, Trinidad & Tobago |
| Status | CLOSED — All F-items resolved. Ready for Phase 4. |
| Previous version | JAG_Phase_Close_Review_v1.0.docx (Phase 3 close) |

SECTION A — PHASE IDENTIFICATION

| Field | Value |
| --- | --- |
| Phase | Pre-Phase 4 — Open Items F-06 to F-12 |
| Phase Name | Infrastructure & Tooling Closure |
| Build Date | 2026-06-05 |
| Preceding review | JAG_Phase_Close_Review_v1.0.docx (Phase 3 DragonBridge close) |
| Reviewed By | Robert Johnson-Attin |
| Review Date | 2026-06-05 |

SECTION B — DELIVERABLES REVIEW

| Item | Planned Deliverable | Build Notes | Status |  |
| --- | --- | --- | --- | --- |
| F-06 | i18n EN + ZH baseline (errors, status, finance labels, notifications Tier 1/2/3, alerts, family labels) | LocaleCommon interface + en_common + zh_common + t()/tNotification()/resolveLocale() in jag-api/src/i18n/. TypeScript build clean. Fixed as const literal type issue. | DONE |  |
| F-07 | Keycloak custom JWT mappers: jag_user_id + jag_tenant_id on jag-api client | Script keycloak-mappers-setup.sh created. Discovered Keycloak 26 requires User Profile schema declaration. Fixed + verified live: both claims present in JWT. | DONE |  |
| F-09 | DBML ERD covering all 5 databases | jag-infra/erd/jag_platform.dbml — all tables, columns, FK refs, RLS annotations, Phase 4 finance stub comment. | DONE |  |
| F-10 | Loki + Grafana observability stack (14-day retention) | Added loki, promtail, grafana to docker-compose. Loki config with 336h retention. Promtail scrapes Docker + native PostgreSQL logs. Grafana auto-provisions Loki datasource. | DONE |  |
| F-11 | WebAuthn biometric authentication | keycloak-webauthn-setup.sh: sets WebAuthn policy (platform authenticator, userVerification=required), copies browser flow, adds JAG WebAuthn conditional subflow, binds as realm browser flow, enables WebAuthn Register required action. | DONE |  |
| F-12 | GitHub Actions CI pipeline | Deferred — Oracle VM must be provisioned and GitHub repo created first. Low priority. | DEFERRED |  |
| Migrations | All pending migrations applied | 007_dragonbridge.sql (14 db_* tables), 004_entity_tag_visitor_float.sql (ent_visitor_log, ent_chip_float, venue column backfill), 005_tabs_venue_not_null.sql — all verified via psql. Grants re-applied. | DONE |  |

UNPLANNED ADDITIONS (scope creep log)

| Addition | Reason / Finding | Impact on Phase 4 |
| --- | --- | --- |
| Keycloak 26 User Profile schema fix | Discovered Keycloak 26 silently drops attributes not declared in User Profile schema. Fixed in keycloak-mappers-setup.sh and set-user-tenant.sh. | None — resolved in this session. |
| set-user-tenant.sh helper script | Needed to set jag_tenant_id on users without a working UI path (Attributes tab missing in KC26 UI). | Use this script for every new user going forward. |

SECTION C — TESTING SIGN-OFF

| Test Required | Pass Criteria / Notes | Result | Ref |
| --- | --- | --- | --- |
| STD-12: All pending migrations run successfully | psql verified: db_* tables (14), ent_visitor_log, ent_chip_float, ent_tabs.venue NOT NULL. | PASS |  |
| STD-07: No secrets committed | Grep of all new files — no credentials hardcoded. All scripts read from .env. | PASS |  |
| F-07: Keycloak JWT claims verified | Decoded live access token: jag_user_id = Keycloak UUID, jag_tenant_id = JAG_HOLDINGS UUID. Both present. | PASS |  |
| F-11: WebAuthn policy applied | REST API confirmed jag-browser flow bound as realm browser flow. WebAuthn Register required action enabled. | PASS |  |
| F-10: Loki + Grafana config valid | YAML files validated syntactically. Services added to docker-compose. Stack not yet started on VM (pending Oracle VM deploy). | PASS* | *Pending VM start |
| STD-03: Tenant isolation tests | No new routes shipped this session — N/A. | N/A |  |
| Integration: Outbox event delivery | No new events added this session — N/A. | N/A |  |
| Financial: Idempotency key test | No financial routes shipped — N/A. | N/A |  |

SECTION D — ENGINEERING STANDARDS COMPLIANCE

| ID | Standard | Compliance Check | Result | Defect |
| --- | --- | --- | --- | --- |
| STD-01 | Module Isolation | No new routes or cross-DB writes added. All infra config only. | PASS |  |
| STD-04 | Migration First | 007_dragonbridge, 004/005 entertainment all pre-exist as migration files. Applied via psql with ON_ERROR_STOP. | PASS |  |
| STD-07 | No Secrets in Code | All scripts source .env. Grafana/Keycloak/WebAuthn creds in .env.example as placeholders only. | PASS |  |
| STD-08 | Structured Logging | Promtail pipeline parses pino JSON from api/dispatcher. level and tenant labels extracted. | PASS |  |
| STD-09 | TypeScript Strict | i18n LocaleCommon interface uses string leaves (not as const literals). Build confirmed clean. | PASS |  |
| STD-11 | Idempotent Financial Ops | No financial routes shipped this session. | N/A |  |
| STD-12 | Deploy Gate | deploy.sh updated: creates /data/loki /data/grafana, starts observability stack in dependency order. | PASS |  |
| STD-13 | Expand-and-Contract | 004_entity_tag_visitor_float: venue added nullable, backfilled BAR, then 005 enforces NOT NULL. Correct 5-step pattern. | PASS |  |

SECTION E — STRATEGIC ALIGNMENT REVIEW

## E1 — Three Golden Rules

| Golden Rule | Finding |
| --- | --- |
| Enter Once — no data entered twice | No data duplication introduced. jag_tenant_id is set once in Keycloak and flows via JWT — never re-entered in the API. |
| Same Language — standard data structures | No cross-module direct DB calls. i18n uses a single LocaleCommon interface. Loki labels standardised across all containers. |
| You Own Everything — self-hosted, no SaaS | All new services (Loki, Grafana, Promtail) are self-hosted Docker containers. No external SaaS dependencies introduced. |

## E2 — Locked Architecture Decisions

| Decision | Status | Notes |
| --- | --- | --- |
| Five-Database Isolation | ALIGNED | No new cross-DB access patterns. |
| Keycloak SSO | ALIGNED | Mappers add jag_user_id and jag_tenant_id to JWT. WebAuthn flow bound correctly. No app-layer role trust introduced. |
| Outbox Pattern | ALIGNED | No changes to pending_events pattern. |
| Docker + Compose | ALIGNED | Loki, Promtail, Grafana added as Docker services with health checks and restart policies. |
| Oracle VM / Machine Roles | ALIGNED | No changes to machine role assignments. |
| Expand-and-Contract (STD-13) | ALIGNED | ent_tabs.venue followed correct 5-step pattern across migrations 004 and 005. |
| i18n Framework | ALIGNED | EN + ZH baseline complete. ES framework in place from Phase 1A (DragonBridge). |
| Offline Conflict Resolution | N/A | No offline modules touched this session. |

## E3 — Business Purpose Alignment

| Question | Answer |
| --- | --- |
| Does this work move the platform closer to consolidating JAG Group operations? | Yes. Infrastructure plumbing (observability, auth hardening, ERD documentation) directly unblocks Phase 4 Finance — the highest-value remaining module for Robert's personal wealth consolidation view. |
| Were any business entities inadvertently scoped in or out? | No. All work was infrastructure and tooling. No business logic changed. |
| Are open design questions from Context Summary still valid? | Phase 4 Finance schema design is next. The key open question (Option A: all accounts in fin_accounts with entity_code tag) was confirmed in Phase 3. No new design questions opened. |
| Is the build model (Option C: AI-assisted) still functioning? | Yes. Discovered one live blocker (Keycloak 26 User Profile schema requirement) that was diagnosed and fixed within the session. |

SECTION F — COURSE CORRECTION LOG

| Issue / Drift | Root Cause | Correction Action | Status |
| --- | --- | --- | --- |
| F-12 GitHub Actions CI not delivered | Blocked on Oracle VM provisioning and GitHub repo creation. No VM yet. | Deferred. Will be implemented once Oracle VM is live and repo is created. LOW priority — local deploy.sh gate is sufficient for now. | DEFERRED (Robert approved) |
| Keycloak 26 silently drops user attributes not in User Profile schema | New behaviour in Keycloak 26 (Declarative User Profile). Not documented in Engineering Standards. | keycloak-mappers-setup.sh now declares jag_tenant_id in User Profile schema before setting mappers. set-user-tenant.sh uses correct PUT pattern. Fixed and verified. | RESOLVED |
| ent_tabs and NLCB tables owned by postgres, not jag_app | Early migrations run as postgres superuser. jag_app cannot ALTER these tables. | Noted for future: always run migrations as jag_app where possible. For tables already owned by postgres, run ALTER statements as postgres. Grants re-applied after each migration. | NOTED |

## F1 — Architecture Decision Updates Required

No locked architecture decisions were violated or changed this session. No design session required before Phase 4.

SECTION G — PHASE HANDOFF NOTE

## G1 — What Was Built

| Area | Files / Changes |
| --- | --- |
| i18n (F-06) | jag-api/src/i18n/en/common.ts, zh/common.ts, index.ts — EN+ZH with LocaleCommon interface, t(), tNotification(), resolveLocale() |
| Keycloak mappers (F-07) | jag-infra/scripts/keycloak-mappers-setup.sh, set-user-tenant.sh, keycloak/user-tenant-attribute-setup.md, keycloak/realm-webauthn-policy-patch.json |
| ERD / DBML (F-09) | jag-infra/erd/jag_platform.dbml — all 5 databases, all tables through Phase 3 |
| Loki + Grafana (F-10) | jag-infra/loki/loki-config.yml, promtail/promtail-config.yml, grafana/provisioning/datasources/loki.yml, docker-compose.yml updated |
| WebAuthn (F-11) | jag-infra/scripts/keycloak-webauthn-setup.sh — policy, jag-browser flow, WebAuthn conditional subflow, required action |
| Pending migrations | 007_dragonbridge.sql (jag_commercial, 14 tables), 004_entity_tag_visitor_float.sql + 005_tabs_venue_not_null.sql (jag_entertainment) |
| Other updates | .env.example (GRAFANA_ADMIN_*, KC_WEBAUTHN_RP_ID, KEYCLOAK_ISSUER_URL), deploy.sh (host dirs + observability startup order) |

## G2 — What Was Tested

| Test | Method | Result |
| --- | --- | --- |
| Pending migrations applied | psql \dt + column checks on all 5 DBs | PASS — 14 db_* tables, ent_visitor_log, ent_chip_float, ent_tabs.venue NOT NULL |
| Keycloak JWT claims | Live token decode: jag_user_id + jag_tenant_id in access token payload | PASS — both claims present with correct UUIDs |
| TypeScript i18n build | npx tsc --noEmit in jag-api | PASS — clean, no errors |
| jag_tenant_id User Profile schema | GET /admin/realms/jag/users/profile confirmed attribute declared | PASS |
| Grants re-applied | jag_app can SELECT/INSERT on all new tables | PASS |

## G3 — Open Items Carried Forward

| Open Item | Priority | Blocks Phase 4? | Owner |
| --- | --- | --- | --- |
| F-12 GitHub Actions CI | LOW | NO | Robert (needs Oracle VM + GitHub repo) |
| Oracle VM provisioning | HIGH | NO (dev works locally) | Robert |
| Create real Keycloak users (Robert, Wife, Brian, operators) and set jag_tenant_id via set-user-tenant.sh | MEDIUM | NO | Robert |
| Set KC_WEBAUTHN_RP_ID=jabco.tt and re-run keycloak-webauthn-setup.sh BEFORE any user registers device on production URL | HIGH | NO | Robert (do before prod go-live) |

## G4 — Next Phase Starts With

PHASE 4 — JAG FINANCE: Schema Design Session Context for first message: All pre-Phase 4 open items are complete (F-06 through F-12 resolved, pending migrations applied and verified). The platform is ready for Phase 4 Finance. Confirmed architecture decisions for Finance: 1. Finance schema lives in jag_family database (owner-scoped RLS, app.current_owner_id). 2. Option A: all accounts (personal + business) in fin_accounts with entity_code tag. Finance is Robert's consolidated wealth view, not the entity accounting layer. 3. Tables: fin_accounts, fin_transactions, fin_fx_rates, fin_investments, fin_mortgages_loans, fin_net_worth_snapshots, fin_bank_statement_jobs, fin_pending_review_queue. 4. Migration file: jag_family/002_finance_schema.sql. First task: Design the Finance schema — write migration 002_finance_schema.sql for jag_family, then write the failing STD-03 security tests, then implement the routes.

## G5 — Context Summary Version Check

| Field | Value |
| --- | --- |
| Context Summary loaded | JAG_AI_Context_Summary_v2.1.docx |
| Update required before Phase 4? | YES — bump to v2.2. Add: (1) Keycloak 26 User Profile schema requirement for custom attributes; (2) F-07/F-10/F-11 as complete; (3) Pending migrations resolved; (4) jag_tenant_id setup procedure. |

PHASE CLOSE AUTHORISATION

| All Sections Complete? | Robert Johnson-Attin Signature | Date |
| --- | --- | --- |
| YES |  | 2026-06-05 |