JOHNSON ATTIN GROUP JAG INTEGRATED BUSINESS PLATFORM PHASE CLOSE REVIEW PHASE 4 — FINANCE MODULE ¦ June 5, 2026 PHASE STATUS: COMPLETE 49 / 49 RLS tests passing ¦ 9 finance route groups live ¦ AI extraction engine operational

1. PHASE SUMMARY

Phase 4 delivered the complete JAG Finance module — all 9 route groups live under /api/v1/finance/, the AI bank statement extraction engine using Ollama (Mistral 7B) running locally on the main Windows workstation, and a full pending review queue workflow. The phase also resolved two long-standing test infrastructure bugs and achieved 100% RLS test pass rate (49/49).

| Item | Value |
| --- | --- |
| Phase | Phase 4 — Finance Module |
| Close Date | June 5, 2026 |
| Phase Status | COMPLETE |
| RLS Test Suite | 49 / 49 PASSING |
| New Route Groups | 6 (FX rates, investments, loans, bank statements, pending review, batch processor) |
| Previously Live | 3 (accounts, transactions, net-worth — completed before this handover) |
| Total Finance Routes | 9 route groups, ~30 endpoints |
| New Dependencies | multer ^2.1.1, pdf-parse ^2.4.5, @types/multer ^2.1.0, @types/pdf-parse ^1.1.5 |
| AI Engine | Ollama (Mistral 7B) — self-hosted on main Windows workstation |
| Next Phase | Phase 5 — JAG Holdings unified ledger UI |

2. PHASE 4 DELIVERABLES

2.1 FX Rates (routes/finance/fx-rates.ts)

| Endpoint | Method | Description | Status |
| --- | --- | --- | --- |
| GET /fx-rates | GET | Latest rate per currency (DISTINCT ON, ordered by rate_date DESC) | LIVE |
| POST /fx-rates | POST | Upsert rate — ON CONFLICT (currency, rate_date) DO UPDATE | LIVE |
| GET /fx-rates/:currency/latest | GET | Single latest rate for one currency | LIVE |
| GET /fx-rates/:currency | GET | History with from_date / to_date / limit filters | LIVE |

- fin_fx_rates is a shared reference table — RLS policy: any non-null current_owner_id grants access (not owner-scoped)

- Idempotency: ON CONFLICT (currency, rate_date) DO UPDATE ensures safe duplicate posts

2.2 Investments (routes/finance/investments.ts)

| Endpoint | Method | Description | Status |
| --- | --- | --- | --- |
| GET /investments | GET | List with optional account_id / investment_type filter | LIVE |
| POST /investments | POST | Create — idempotency_key required | LIVE |
| GET /investments/:id | GET | Single record | LIVE |
| PATCH /investments/:id | PATCH | Update — explicit ALLOWED keys array (mass-assignment protection) | LIVE |

Investment types: EQUITY, BOND, MUTUAL_FUND, ETF, UNIT_TRUST, REAL_ESTATE, PRIVATE_EQUITY, CASH_EQUIVALENT, OTHER

2.3 Loans (routes/finance/loans.ts)

| Endpoint | Method | Description | Status |
| --- | --- | --- | --- |
| GET /loans | GET | List with optional account_id / loan_type filter | LIVE |
| POST /loans | POST | Create — idempotency_key required | LIVE |
| GET /loans/:id | GET | Single record | LIVE |
| PATCH /loans/:id | PATCH | Update — explicit ALLOWED keys, idempotency_key immutable | LIVE |

Loan types: MORTGAGE, CAR_LOAN, PERSONAL_LOAN, BUSINESS_LOAN, OVERDRAFT, OTHER

Interest types: FIXED, VARIABLE

2.4 AI Extraction Engine (lib/extractor/ + batch/bank-statement-batch.ts)

Architecture:

- lib/extractor/types.ts — ParsedTransaction and ParsedStatement TypeScript interfaces

- lib/extractor/extract.ts — SHA-256 source hash, pdf-parse for PDFs, plain text passthrough for CSV/TXT

- lib/extractor/parse.ts — Ollama /api/generate call (temperature=0.1, num_predict=8192, format='json'), postProcess() applies: maskRef (last-4 digits only per OPSEC), normalizeDate (DD/MM/YYYY, DD-Mon-YYYY, DD-Mon-YY), toPositiveNumber

- batch/bank-statement-batch.ts — Claims PENDING jobs, runs extraction, imports transactions with idempotency_key, routes low-confidence items to pending review

Confidence tiers:

| Score | Tier | Outcome |
| --- | --- | --- |
| >= 0.85 | HIGH (>= 0.85) / MEDIUM (>= 0.70 in batch) | Auto-import as UNCLASSIFIED transaction, is_pending_review = false |
| < 0.85 | LOW | Import with is_pending_review = true + create fin_pending_review_queue entry |
| < 0.40 | VERY LOW | Import with is_pending_review = true + create fin_pending_review_queue entry |

OPSEC compliance: account_reference is last 4 digits only (maskRef function). Bank data never leaves the local infrastructure — Ollama is self-hosted on the main Windows workstation.

2.5 Bank Statements (routes/finance/bank-statements.ts)

| Endpoint | Method | Description | Status |
| --- | --- | --- | --- |
| POST /bank-statements/upload | POST | multer diskStorage — 20MB limit, PDF/CSV/TXT only. Creates fin_bank_statement_jobs record (PENDING). | LIVE |
| GET /bank-statements | GET | List jobs with optional account_id / status filter | LIVE |
| GET /bank-statements/:id | GET | Single job | LIVE |
| POST /bank-statements/:id/requeue | POST | Reset FAILED job to PENDING for retry | LIVE |

2.6 Pending Review (routes/finance/pending-review.ts)

| Endpoint | Method | Description | Status |
| --- | --- | --- | --- |
| GET /pending-review | GET | Unresolved items (resolved_at IS NULL) — JOINed with fin_transactions | LIVE |
| GET /pending-review/:id | GET | Full detail including transaction fields | LIVE |
| PATCH /pending-review/:id | PATCH | Set transaction category, clear is_pending_review, set resolved_at. Returns 409 if already resolved. | LIVE |

3. TEST RESULTS

RESULT: 49 / 49 RLS isolation tests PASSING. Zero failures. Zero skips.

Two test infrastructure bugs were discovered and fixed during Phase 4 close:

3.1 Bug Fix: PROP Block UUID — Invalid Hex Character

File: jag-api/src/__tests__/rls-isolation.test.ts

| Item | Detail |
| --- | --- |
| Symptom | PostgreSQL: 'invalid input syntax for type uuid: p0000000-...' |
| Root cause | PROP constant used prefix 'p0' — 'p' is not a valid hexadecimal character (valid: 0-9, a-f) |
| Fix | Changed UUID prefix: p0000000-0000-0000-0000-000000000000 → d0000000-0000-0000-0000-000000000000 |
| Scope | Pre-existing bug, not introduced in Phase 4 |

3.2 Bug Fix: fin_fx_rates Test INSERT — Date Conflict

File: jag-api/src/__tests__/rls-isolation.test.ts

| Item | Detail |
| --- | --- |
| Symptom | Test failed with duplicate key on (currency='USD', rate_date=CURRENT_DATE) |
| Root cause | Test used CURRENT_DATE — conflicted with FX rate inserted during live Phase 4 build session that day |
| Fix 1 | Changed test date from CURRENT_DATE to fixed historical date '2000-01-01' |
| Fix 2 | Changed conflict target from ON CONFLICT (id) DO NOTHING to ON CONFLICT (currency, rate_date) DO UPDATE SET rate_to_ttd = EXCLUDED.rate_to_ttd |
| Rationale | Correct unique constraint is (currency, rate_date) not (id). Using a fixed date prevents future re-conflicts. |

3.3 RLS Coverage by Module

| Module / Table Group | RLS Tests | Result |
| --- | --- | --- |
| Core tenants + users | 3 | PASS |
| IMS (inventory) | 6 | PASS |
| JABCO (construction) | 8 | PASS |
| JAG Properties | 5 | PASS |
| JAG Entertainment | 6 | PASS |
| CRM | 4 | PASS |
| JAG Finance (accounts, transactions, net-worth, fx-rates, investments, loans) | 12 | PASS |
| JAG Lifestyle | 3 | PASS |
| Brian portal isolation | 2 | PASS |
| TOTAL | 49 | PASS |

4. ENGINEERING STANDARDS COMPLIANCE — PHASE 4

| STD | Standard | Phase 4 Evidence | Status |
| --- | --- | --- | --- |
| STD-01 | Module Isolation | Finance routes only read/write jag_family tables. No cross-DB writes. | PASS |
| STD-02 | RLS First | All fin_* tables protected by withOwnerRLS. fin_fx_rates: shared policy (any non-null owner). 49/49 tests confirm. | PASS |
| STD-03 | Test First | RLS tests written covering all new finance tables before route implementation. | PASS |
| STD-04 | Migration First | All fin_bank_statement_jobs and fin_pending_review_queue tables created via node-pg-migrate files. | PASS |
| STD-05 | API Versioning | All routes under /api/v1/finance/. No breaking changes to existing v1 endpoints. | PASS |
| STD-06 | Error Envelope | All routes return { success, data, error, code } envelope. 409 on duplicate idempotency, 404 on not-found. | PASS |
| STD-07 | No Secrets in Code | OLLAMA_MODEL, DATABASE_URL_FAMILY, BATCH_OWNER_ID all in env vars. No credentials in source. | PASS |
| STD-08 | Structured Logging | Batch processor logs JSON with job_id, status, row counts, confidence tiers. | PASS |
| STD-09 | TypeScript Strict | strict: true throughout. PoolClient imported from 'pg' (not inferred via conditional type) to avoid 'never' type error. | PASS |
| STD-10 | Input Validation | Zod schemas on all POST/PATCH endpoints. multer file type/size validation on upload. | PASS |
| STD-11 | Idempotent Financial Ops | All fin_transactions inserts carry idempotency_key. ON CONFLICT DO NOTHING for batch safe re-runs. POST /fx-rates uses ON CONFLICT DO UPDATE. | PASS |
| STD-12 | Deploy Gate | No production deploy performed. Phase 4 close is dev-environment complete. | N/A |
| STD-13 | Expand-and-Contract | No existing columns renamed or dropped in Phase 4. New tables only. | PASS |

5. ARCHITECTURE DECISIONS CONFIRMED IN PHASE 4

| Decision | Outcome | Status |
| --- | --- | --- |
| Finance schema Option B | Entity-scoped accounts via owner_entity_id confirmed. CONSOLIDATED pseudo-entity 00000000-0000-0000-0000-000000000000 used for net-worth aggregation. | LOCKED |
| AI extraction: local Ollama only | Mistral 7B on main Windows workstation (http://localhost:11434). Bank data never leaves infrastructure. External API (OpenAI etc.) explicitly rejected. | LOCKED |
| Confidence threshold 0.85 | Transactions >= 0.85 auto-import. < 0.85 routes to pending review queue for human classification. | LOCKED |
| File upload: multer + local dev | multer diskStorage to uploads/statements/. Production: swap to MinIO by changing storage engine only — no route logic change required. | LOCKED |
| OPSEC: account last-4 only | maskRef() enforced in parse.ts postProcess. account_number_last4 CHAR(4) on fin_accounts. Full account numbers never stored. | LOCKED |
| PostgreSQL session vars | SELECT set_config($1, $2, true) confirmed in batch processor. SET LOCAL never used. | LOCKED — Phase 1B |

6. KNOWN GAPS AND DEFERRED ITEMS

| Item | Description | Deferred To |
| --- | --- | --- |
| MinIO production swap | Bank statement uploads use local disk in dev. Swap multer storage engine for MinIO object storage in production. storage_path column already exists in fin_bank_statement_jobs. | Phase 5 / pre-production |
| Ollama batch scheduler | npm run batch:statements must be triggered manually or via cron on the main Windows workstation. Recommend Windows Task Scheduler or cron entry at 2am. | Phase 5 ops runbook |
| WiPay WEBHOOK_SECRET | Required for payment integration. Robert to retrieve from WiPay dashboard. | Phase 5 |
| Real Keycloak user provisioning | Robert, Wife, Brian, operators not yet created in Keycloak. Run set-user-tenant.sh after first login. | Phase 5 |
| Production WebAuthn rpId | keycloak-webauthn-setup.sh must be run with KC_WEBAUTHN_RP_ID=jabco.tt before any user registers a biometric device. | Before Phase 5 production deploy |
| Phase 5 ledger UI design | JAG Holdings unified ledger, chart of accounts, intercompany eliminations, insurance module, expense management scope to be defined. | Phase 5 start |
| MS Project sync | JABCO construction Gantt integration with MS Project. Deferred from Phase 2. | Phase 5 / Phase 6 |
| Finance routes: DELETE /accounts/:id | Soft-delete flag exists on fin_accounts. Hard-delete endpoint not implemented — deliberate (financial records must be preserved). | By design — no action |

7. DOCX TOOLING BUG — SIDE TASK RESOLVED

JAG_Phase_Close_Review_v2.0.docx was corrupted and would not open in Word. Root cause investigation and fix completed during Phase 4 close.

| Item | Detail |
| --- | --- |
| Symptom | Word: 'We found a problem with some content in JAG_Phase_Close_Review_v2.0.docx. Do you want us to try to recover as much as we can?' |
| Root cause 1 | table() helper function called hdrRow() unconditionally even when headers array was empty — generated <w:tr> with zero <w:tc> cells. OOXML rule: every <w:tr> must have at least one <w:tc>. Word rejects the file. |
| Root cause 2 | PageNumber.CURRENT used inside a TextRun in the footer — docx-js wrote all four field char elements (begin, instrText, separate, end) into the same <w:r>. Word rejects this. |
| Fix 1 — empty table row | Guard in table(): const tableRows = headers.length > 0 ? [hdrRow(headers, colWidths)] : []; |
| Fix 2 — PageNumber in footer | Removed page number from footer entirely (TextRun only). Cleaner than attempting to fix fldChar ordering. |
| File | jag-infra/skills/docx/gen_pcr_v2.js (both fixes applied) |
| Result | JAG_Phase_Close_Review_v2.0.docx now opens correctly in Word. |

8. PHASE 5 HANDOVER

Phase 5: JAG Holdings unified ledger UI. Load JAG_AI_Context_Summary_v2.3.docx + JAG_Engineering_Standards_v1.1.docx at the start of the next session.

Phase 4 state at close:

- All 9 finance route groups live and RLS-protected

- AI extraction engine: batch/bank-statement-batch.ts — requires BATCH_OWNER_ID + DATABASE_URL_FAMILY

- Test suite: 49/49 passing

- New packages installed: multer, pdf-parse and their @types

- Generator scripts updated: JAG_AI_Context_Summary_generator_v2.3.js, gen_pcr_v3.js

Phase 5 priority order (suggested):

- 1. JAG Holdings chart of accounts + general ledger schema (fin_gl_accounts, fin_journal_entries)

- 2. Expense management routes + approval workflow

- 3. Intercompany eliminations — postgres_fdw queries across jag_commercial / jag_entertainment / jag_family

- 4. Insurance module — policies, premiums, claims, renewal alerts

- 5. Accountant read-only portal — Keycloak Auditor role, export-only endpoints

- 6. MinIO swap for bank statement uploads

- 7. Ollama batch scheduler setup (Windows Task Scheduler or Linux cron)

Johnson Attin Group  |  JAG Platform Phase Close Review v3.0  |  Phase 4 Finance COMPLETE  |  Confidential  |  June 2026